## Slide 1
Executing

## Slide 2
Direct and Manage Project Execution
Direct and Manage Project Execution
Focuses on integrating all project work to achieve the project management plan and deliverables
Involves implementing approved change requests and managing execution activities
Requires continuous coordination of resources and tasks
Key Insight
This process, along with Monitor and Control Project Work, demands significant effort throughout the project lifecycle

## Slide 3
Direct and managed project Execution process involves:
Managing project members/stakeholders/others
Executing tasks
Process improvements
Change management
Helping the team to get the work completed
Ensuring the team is calibrated, focused and informed
Direct and Manage Project Execution (Cont)

## Slide 4
In the indirect and Manage Project Execution process, the role of a project manager involves:
Effective facilitation
Effective communication
Keep the project on track as per the schedule
Increase efficiency by performing process improvements
Direct and Manage Project Execution (Cont)

## Slide 5: Benefits of directing and managing project work
Here are the benefits of directing and managing project work: Allows project managers to track each deliverable. This can help control and reallocate unused resources to other sub-plans. It can also help verify that each deliverable aligns with the project objectives and the overall plan.
Prepare team members to apply changes. Using this method helps team members have guidelines and standards they can follow when the client or upper management introduces unexpected changes. Team members may feel confident and prepared to handle these changes and produce a quality deliverable.

## Slide 6
  Ensure quality. This process helps project managers follow quality assurance procedures and assists them in guiding team members on how to execute their activities without sacrificing quality. It can also help them identify the root cause of quality issues and address them in the specific project phase where they arise.
  Helps other project managers within the organization. As this process entails registering all the project's details, other project managers can use the log to learn from the project's experience and the way the team reached success. It can also help them make decisions and establish criteria for their projects.
Benefits of directing and managing project work (Cont)

## Slide 7
The process of acquiring project team is an activity that allows selecting and approving human resource availability according to the list of required skills and criteria for choosing human resource for the purpose of obtaining the team necessary to accomplish project work.
Criteria For Acquiring Project Team
The process is managed by the project management team. The project manager is a person who has the authority to manage the recruiting process and decide on team members.

## Slide 8
Required level of experience in appropriate projects and activities. The project manager gathers all information about the current experience level of team members to compare it with the required experience level.
Interest level. The project manager defines whether a team member is interested in participating in the project and why.
While selecting and deciding on team members, the following acquiring project team criteria should be considered:
Criteria For Acquiring Project Team (Cont)

## Slide 9
Criteria For Acquiring Project Team (Cont)
Personal qualifications. Using interviews and questionnaires, the project manager looks at the personal skills and talents of team members and measures how this individual team member will work with other project team members.
Availability. The project manager identifies whether the project team member desired for the project is available. The project manager should decide with functional managers on the availability of potential team members.
Knowledge. The project manager identifies the competency and proficiency of available project team members.

## Slide 10
Methods Of Acquiring Project Team
By using the acquiring project team criteria, the project manager and members of the project management team select a method of team acquisition. There are several standard acquiring project team methods, including the following:
Method of pre-assignments allows selecting team members in advance before the project starts. The method is used in situations when the implementation of a project depends on the expertise of specific people who deliver a competitive proposal to the project.

## Slide 11
Method of virtual team building is used when the whole project or a significant part of it is to be fulfilled by groups of people who carry out their roles and responsibilities with little or no time spent on face-to-face communication and collaboration. Virtual teams use electronic means of communication (such as email and video conferencing) to fulfill project tasks.
Method of negotiations allows making staff assignments between multiple projects to ensure each of the projects has appropriately competent human resources within the required time frame. The method entails the development and use of delegation and re-assignment models to make efficient staff assignments considering the benefits and visibility of competing projects.
Methods Of Acquiring Project Team (Cont)

## Slide 12
Develop Project Team
Team development is not always a linear process. Having a way to identify and understand causes for changes in the team behaviors can help the team maximize its process and productivity.

## Slide 13
Feelings
During the Forming stage of team development, team members are usually excited to be part of the team and eager about the work ahead.
Behaviors
Behaviors observed during the Forming stage may include lots of questions from team members, reflecting both their excitement about the new team and the uncertainty or anxiety they might be feeling about their place on the team.
Team Tasks
The principal work for the team during the Forming stage is to create a team with clear structure, goals, direction and roles so that members begin to build trust.
Stage 1: Forming

## Slide 14
Stage 2: Storming
Behaviors
Behaviors during the Storming stage may be less polite than during the Forming stage, with frustration or disagreements about goals, expectations, roles and responsibilities being openly expressed.
Team Tasks
Team Tasks during the Storming stage of development call for the team to refocus on its goals, perhaps breaking larger goals down into smaller, achievable steps. The team may need to develop both task-related skills and group process and conflict management skills.
Feelings
As the team begins to move towards its goals, members discover that the team can't live up to all of their early excitement and expectations.

## Slide 15
Stage 3: Norming
Behaviors
Behaviors during the Norming stage may include members making a conscious effort to resolve problems and achieve group harmony.
Team Tasks
During the Norming stage, members shift their energy to the team's goals and show an increase in productivity, in both individual and collective work.
Feelings
During the Norming stage of team development, team members begin to resolve the discrepancy they felt between their individual expectations and the reality of the team's experience.

## Slide 16
Stage 4: Performing
Behaviors
Team members can prevent or solve problems in the team's process or the team's progress. A "can do" attitude is visible as are offers to assist one another.
Team Tasks
In the Performing stage, the team makes significant progress towards its goals. Commitment to the team's mission is high and the competence of team members is also high.
Is the "Performing" stage the end of the process?
While working on a high-performing team may be a truly pleasurable and growthful experience, it is not the end of team development. There is still a need for the team to focus on both process and product, setting new goals as appropriate.
Feelings
In the Performing stage of team development, members feel satisfied with the team's progress.

## Slide 17
Termination/Ending
Feelings
Team members may feel a variety of concerns about the team’s impending dissolution. They may be feeling some anxiety because of uncertainty about their individual role or future responsibilities. They may feel sadness or a sense of loss about the changes coming to their team relationships.
Behaviors
During the Ending Stage, some team members may become less focused on the team's tasks and their productivity may drop.

## Slide 18
The team needs to acknowledge the upcoming transition and the variety of ways that individuals and the team may be feeling about the team’s impending dissolution. During this stage, the team should focus on three tasks:
Completion of any deliverables and closure on any remaining teamwork
Evaluation of the team’s process and product, with a particular focus on identifying "lessons learned" and passing these on to the sponsor for future teams to use
Creating a closing celebration that acknowledges the contributions of individuals and the accomplishments of the team and that formally ends this particular team's existence.
Team Tasks

## Slide 19
What Is Team Management?
Team management is the overarching competency of team managers. It comprises the abilities, knowledge, technical skills, and behavior required to manage a team. But what is a team manager exactly?
Manage Project Team

## Slide 20
Why is Effective Team Management Important?
Effective team management is crucial for the success and productivity of any organization. It ensures that tasks are completed efficiently, deadlines are met, and team members are motivated to work together towards a common goal.
Here are some key benefits of team management:
Proper task management: Team management involves delegating tasks, setting priorities, and ensuring that every member knows their role in achieving the team’s goals. This helps avoid confusion, delays, and errors in work.
Better communication: A good team manager knows how to communicate effectively with their team members. This creates a sense of clarity and transparency, leading to better understanding and cooperation within the team.

## Slide 21
Increased productivity: With proper management, teams can work more efficiently towards achieving their goals. Managers can identify any obstacles or issues that may hinder progress and find solutions to keep the team on track.
Better utilization of resources: Team management ensures that resources are allocated effectively, reducing waste and maximizing output. This saves time, money, and effort for the organization.
Improved teamwork and morale: Effective team management involves creating a positive work culture where everyone feels valued, motivated, and supported.
Why is Effective Team Management Important? (cont.)

## Slide 22: Further References (Books & Professional Resources)
Project Management Institute (PMI)
PMBOK® Guide
Kerzner, H. – Project Management: A Systems Approach
www.pmi.org
www.projectmanagement.com
www.mindtools.com
www.coursera.org